Infineon PSOC6 Lecture project status
Team: Bathroom Pro 2000
Team Members: Michael Leitner, Philip Rockenschaub
1. Progress report
Achieved since the Introduction Lecture :
Setup Deepcraft
Create model project
Create data acquisition project
First data recordings (testing)
Set up ESP C8 with homeassistant
Sensor gets recognized
Activities planned until next meeting:
Gather data and classify
Connect esp c8 with psoc6
Issues / Support needed
Audio + Pressure data enough streaming capacity? Doesn’t work sometimes
Problems we encountered:
ESP C8 flashing because we didn’t read docs :)

---
 (2)
2. Progress report
Achieved since last meeting:
Integrated C8 and PSOC
Psoc → (gpio) → c8 → (zigbee) → HomeAssistant
Preprocessing pipeline
Audio: MEL, sliding windows, etc.
Presure: std, sliding window
Concat
Data collection:
Lots of toothbrushing
Negative data
Resolved streaming issue
System fault on our side
Activities planned until next meeting
More focus on data collection
showering
hair drying
Training of first models for all labels
(not just brushing teeth)
Smooth sailing atm and on track

---
 (3)
3. Progress report
Collect more training data
Improved labeling for old dataset
Created model preprocessing pipeline
Trained first model
Accuracy: 73.92%
Switched Model Parameters
Improve the model for better accuracy
Through more training data
Deploy Model to PSOC6
Deployment
Integration Testing
Running smooth over here

---
Infineon PSOC6 Lecture presentation and final submission plans
Infineon PSOC6 Lecture presentation and final submission plans
Short project presentation:
- how we got to the result
- short demo
- lots of local infrastructure so it’s difficult (zigbee network, homeassistant, no shower :D)
- show the code and preprocessing
Any special equipment need for demo at the demo Day ?
no