## Slide 1: Infineon PSOC6 Lecture project status
Team: Bathroom Pro 2000
Team Members: Michael Leitner, Philip Rockenschaub
Achieved since the Introduction Lecture :
Setup Deepcraft
  Create model project
  Create data acquisition project
    First data recordings (testing)
Set up ESP C8 with homeassistant
  Sensor gets recognized
Activities planned until next meeting:
Gather data and classify
Connect esp c8 with psoc6
Issues / Support needed
Audio + Pressure data enough streaming capacity? Doesn’t work sometimes
Problems we encountered:
ESP C8 flashing because we didn’t read docs :)
1. Progress report

## Slide 2: Infineon PSOC6 Lecture project status
Achieved since last meeting:
Integrated C8 and PSOC
  Psoc → (gpio) → c8 → (zigbee) → HomeAssistant
Preprocessing pipeline
  Audio: MEL, sliding windows, etc.
  Presure: std, sliding window
  Concat
Data collection:
  Lots of toothbrushing
  Negative data
Resolved streaming issue
  System fault on our side
Activities planned until next meeting
More focus on data collection
  showering
  hair drying
Training of first models for all labels
  (not just brushing teeth)
Issues / Support needed
Smooth sailing atm and on track
2. Progress report

## Slide 3: Infineon PSOC6 Lecture project status
Achieved since last meeting:
Collect more training data
  Improved labeling for old dataset
Created model preprocessing pipeline
Trained first model
  Accuracy: 73.92%
Switched Model Parameters
Activities planned until next meeting
Improve the model for better accuracy
  Through more training data
Deploy Model to PSOC6
  Deployment
  Integration Testing
Issues / Support needed
Running smooth over here
3. Progress report

## Slide 4: Infineon PSOC6 Lecture presentation and final submission plans
Short project presentation:
Project idea
Our workflow
Problems we faced as well as feature requests
Demonstration of our project
Any special equipment need for demo at the demo Day ?
A hairdryer
An electric Toothbrush
A shower 